**Project Title: Inishi’s project Diary**

Start Date: April 18, 2023 End Date: April 30, 2023 (3 weeks)

Project Overview: This project involves the development of a web application with a front-end built using JSP and a back-end handled by a Java package named com.contact. The front-end consists of three main pages: index.jsp, dashboard.jsp, and contact.jsp.

April 18 - April 20:

- Developed homepage (index.jsp) layout and design, featuring dynamic product display.

- Initiated admin dashboard (dashboard.jsp) layout design with essential navigation.

- Created contact page (contact.jsp) with a user-friendly contact form.

April 21 - April 23:

- Continued refining homepage design and integrating interactive elements.

- Improved admin dashboard layout for better user experience.

- Implemented back-end functionality for processing and storing contact form submissions.

April 24 - April 26:

- Conducted code optimization and re-factoring for front-end pages.

- Ensured thorough testing of all front-end pages for layout consistency and functionality.

- Uploaded front-end files to Git-hub repository for version control and collaboration.

April 27 - April 29:

- Collaborated with team members on Git-hub repository management.

April 30:

- Checked website functionality and performance.

- Verified Git-hub repository integrity.

May 01:

- We continue to upload our code and checked final intergrity.

Some of my codes :







